## Slide 1: Agile Presentation
Carl LaLonde

## Slide 2: Agile methodology
“A project management approach that involves breaking the project into phases and emphasizes continuous collaboration and improvement (Atlassian, 2019)”

## Slide 3: Scrum
“Provides just enough structure for people and teams to integrate into how they want to work, while adding the right practices to optimize for their specific needs (Scrum.org, 2020).”

## Slide 4: Scrum Roles
Product Owner
Scrum Master
Development Team

## Slide 5: Product Owner
The Product Owner acts as a contact between the stakeholders and the development team and is responsible for the overall vision of the product.
    Manages the product backlog
    Prioritizes work based on value and feedback
    Represents the client’s interest

## Slide 6: Scrum master
    Ensures the team adheres to Agile principles
    Creates a productive working environment for the development team
    Supports collaboration and communication within the team

## Slide 7: Development Team
    Cross-functional, develops and tests the code
    Self-organizing
    Held accountable

## Slide 8: SDLC Phases
    Concept
      Product Owner identifies key requirements
      Product Owner estimates time and cost
    Inception
      Development team is assembled, and design process begins
      Further input gathered from stakeholders on requirements and functionality
    Iteration
      Create working software in iterative sprints
      Daily stand-up meetings to track progress
    Release
      Testing is done to ensure clean code
      User training
    Maintenance
      Fully developed software available to customer
      Development team provides ongoing support

## Slide 9: Agile vs waterfall
    Agile
      Iterative and incremental development
      Continuous feedback and adaptation
    Waterfall
      Linear and sequential development method
      Plan driven
    Agile vs Waterfall
      Waterfall offers less flexability
      Agile offers flexibility, allows for change throughout development process
    Example if we used Waterfall methodology
      Mid project we changed focus to detox/wellness destinations
      Waterfall would require revisiting earlier phases such as inception phase to change design
      Cause time delays and increased costs

## Slide 10: Agile or waterfall
    Agile
      Offers stakeholder involvement
      Flexibility and adaptability
      Change with evolving requirements
    Projects such as SNHU Travel, continuous feedback is crucial and requirements may evolve.
    Agile is a good choice for ChadaTech!

## Slide 11: References
      Atlassian. (2019). Agile Best Practices and Tutorials. Atlassian. https://www.atlassian.com/agile‌
      Cobb, C. G. (2015). The project manager’s guide to mastering agile : principles and practices for an adaptive approach. John Wiley. https://ebookcentral.proquest.com/lib/think/reader.action?docID=1895876&ppg=131
      Scrum.org. (2020). What is Scrum? Scrum.org. https://www.scrum.org/resources/what-scrum-module
      ‌ Wrike. (2022). The Agile Software Development Life Cycle | Wrike Agile Guide. Wrike. https://www.wrike.com/agile-guide/agile-development-life-cycle/